Description

This change implements AWS Reserved Instance and Savings Plans discount sharing across the organization's consolidated billing family. Currently, unused RI/SP commitment capacity in purchasing accounts goes to waste. By enabling sharing, surplus discounts will automatically apply to eligible usage in other linked accounts, reducing on-demand spend organization-wide. The implementation includes creating Cost Categories for account grouping, configuring sharing preferences in the Billing Console, and setting up utilization monitoring via budget alerts.

Linked Accounts

You'll need to list your actual account IDs, but structure it like this:

- Management (Payer) Account: 566306277350 — controls all sharing preferences

- Production Group: 111111111111, 222222222222, 333333333333

- Development Group: 444444444444, 555555555555

- Sandbox (excluded from sharing): 666666666666, 777777777777

What Will Be Done

- Enable RI/SP discount sharing in Billing Preferences from the management account

- Create Cost Categories to define account sharing groups (if using group-based sharing)

- Configure sharing mode (Organization-Wide, Prioritized Group, or Restricted Group)

- Activate sharing for all eligible linked accounts

- Deactivate sharing for sandbox/test accounts that should be excluded

- Deploy budget alerts for RI utilization (threshold: 80%) and SP utilization monitoring

- Validate Cost Category status changes from "Processing" to "Applied" (up to 24 hours)

Duration of Test

- Initial setup: 1–2 days for configuration and Cost Category processing

- Observation period: 1 full billing cycle (30 days) to measure baseline impact

- Full evaluation: 2–3 billing cycles (60–90 days) recommended to account for usage variation and confirm sustained savings

- Rollback window: Preferences can be changed at any time; the final monthly bill uses the preferences set at 23:59:59 UTC on the last day of the month

How Effectiveness Will Be Measured

- Utilization Rate: Percentage of purchased RI/SP hours consumed — target 90%+ (tracked in Cost Explorer)

- Coverage Rate: Percentage of eligible on-demand usage covered by commitments — target 70–80%

- Net Savings: Actual bill vs. what would have been paid at on-demand rates, reviewed monthly

- Waste Reduction: Unused commitment hours before vs. after sharing — target near zero

- Per-Account Impact: Monthly effective rate change per business unit to validate discount distribution